## Slide 1: City of Hillsboro McKinney Elementary School Safe Routes to School Project
Community Open House
June 16, 2023 | 6:30 pm–8:00 pm
McKinney Elementary School Cafeteria

## Slide 2: Funding Participation from Other Agencies
Oregon Department of Transportation
Safe Routes to School
Construction Grant
Washington County
Major Streets Transportation
Improvement Program
$216k
$54k

## Slide 3: Safety Improvements
The project will increase pedestrian safety in the McKinney Elementary School walk area by:
Installing sidewalks, curb ramps, and lighting along the east side of NW Connell Avenue, from NW Val Street to NW Darnielle Street.
Installing sidewalks along the west side of NW 7th Avenue, NW Darnielle Street to approximately 140 feet north.

## Slide 4: Project Timeline (Summer 2022–Summer 2023)
Preliminary Design Summer 2022
Investigations &
Landowner
Coordination Summer 2022
Permitting
Documentation Winter 2023
Construction Begins Summer 2023
Public Outreach
Summer 2023
Award Construction Bid
Spring 2023

## Slide 5: Current Design – Connell Avenue

## Slide 6: Current Design – 7th Avenue

## Slide 7
2022 |  |  |  |  |  |  |  |  | 2023 |  |  |  |  |  |  |  |  | 
Spring | APR | MAY | Summer | JUL | AUG | Fall | OCT | NOV | Winter | JAN | FEB | Spring | APR | MAY | Summer/Fall | JUL | AUG | SEPT
Project Progress
Initial Public Outreach
Data Collection
Preliminary Design
Investigations & Landowner Coordination
Permitting Documentation
Public Outreach
Award Construction Bid

## Slide 8
Brown Contracting
browncontracting.net
P: 541.338.9345
F: 541.338.9346

## Slide 9: Contact Us: Chrissy Dawson – Project Manager chrissy.dawson@hillsboro-oregon.gov 503.681.5045 Dan Young – Construction Manager dan.young@hillsboro-oregon.gov 503.681.6489